A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down

into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete.

(usually in form of Fibonacci series)

1-   Very Easy task

2-   Normal task

3-   Moderate task

5-   Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Spreadsheet & Table Creation (Epic 1)

Creating Spreadsheet (USN1) 2

Creating Import Set Table (USN2) 2

Employee Table Preparation (Epic 2)

Creating Employee Test Table (USN3) 3

Creating Employee Fields (USN4) 2

Uploading Spreadsheet Data (USN5) 3

Total Story Point in Sprint 1= 2+2+3+2+3=12

Sprint 2

Transform Map & Data Processing (Epic 3)

Creating Transform Map (USN6) 3

Auto Mapping Matching Fields (USN7) 2

Transforming Imported Data (USN8) 3

Data Validation & Duplicate Prevention (Epic 4)

Enabling Employee ID Coalesce (USN9) 5

Validating Inserted / Updated Records (USN10) 3

Data Extension (Epic 5)

Inserting New Data in Excel Format (USN11) 2

Viewing Imported Data for Reporting (USN12) 2

Total story Point in Sprint 2= 3+2+3+5+3+2+2=20

Total Story Points

Sprint 1 = 12

Sprint 2 = 20

Velocity= Total Story Points Completed/ Number of Sprints

Total story Points= 12+20=32

No of Sprints= 2

Velocity =32/2

16(Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.