Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-7220 |
| Project Name | Import Data using Transform Maps (Spreadsheet) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Spreadsheet Creation | US-1 | As a user, I can create a spreadsheet with Employee ID, Name, Email, Department and Location. | 2 | High |  |
| Sprint-1 | Import Set Table | US-2 | As a user, I can upload the spreadsheet into ServiceNow and create an Employee Import Set Table. | 3 | High |  |
| Sprint-1 | Target Employee Table | US-3 | As a user, I can create an Employee Test table with Employee ID, Name, Email, Department and Location. | 2 | High |  |
| Sprint-2 | Transform Map | US-4 | As a user, I can create a Transform Map between the Employee Import and Employee Test tables. | 3 | High |  |
| Sprint-2 | Field Mapping | US-5 | As a user, I can automatically map matching fields between the source and target tables. | 2 | High |  |
| Sprint-2 | Transform Data | US-6 | As a user, I can transform the imported spreadsheet data into the Employee Test table. | 3 | High |  |
| Sprint-3 | Coalesce & Validation | US-7 | As a user, I can use Employee ID as the coalesce field and validate inserts and updates. | 3 | High |  |
| Sprint-4 | New Data & Reports | US-8 | As a user, I can import new employee data from Excel and view it for reporting. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 6 Days | 30 Sep 2026 | 05 Oct 2026 |  |  |
| Sprint-2 | 8 | 6 Days | 06 Oct 2026 | 11 Oct 2026 |  |  |
| Sprint-3 | 3 | 6 Days | 12 Oct 2026 | 17 Oct 2026 |  |  |
| Sprint-4 | 2 | 6 Days | 18 Oct 2026 | 23 Oct 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts