User Acceptance Testing (UAT) Template

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-7220 |
| Project Name | Import Data using Transform Maps (Spreadsheet) |
| Maximum Marks | 10 Marks |

# Project Overview

Project Name: Employee Data Management using ServiceNow Import Sets, Transform Maps and Coalesce

Project Description: A ServiceNow solution that imports employee data from Excel using Import Sets and Transform Maps, applies Coalesce on Employee ID to prevent duplicate records, and provides reports and dashboards for employee data visibility.

Project Version: 1.0

Testing Period: 30 September 2026

# Testing Scope

• Employee spreadsheet import
• Import Set staging
• Transform Map field mapping
• Employee ID Coalesce behavior
• Insert and update behavior
• Repeat-import duplicate prevention / ignore behavior
• Employee reports
• Employee Analytics Dashboard

# Testing Environment

URL/Location: ServiceNow developer instance

Credentials: Tester login required; credentials should not be recorded in this document.

# Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Import employee spreadsheet | Load Employee Import → choose Excel → Sheet 1 → Header 1 → Submit. | Import completes successfully. | To be filled from final screenshot. | Pass/Fail |
| TC-002 | Transform employee data | Run Sample Spreadsheet Import Transform Map. | Employee data is transferred to Employee Test. | To be filled from final screenshot. | Pass/Fail |
| TC-003 | Coalesce existing employee | Import an existing Employee ID with changed Name/Email. | Existing Employee Test record is updated, not duplicated. | Verified during project testing. | Pass |
| TC-004 | Insert new employee | Import a completely new Employee ID. | A new Employee Test record is created. | Verified during project testing. | Pass |
| TC-005 | Repeat same import | Upload the same Excel file again and transform using the same map. | Expected task result: 0 Inserted, 0 Updated, 4 Ignored. | Verify final Transform History. | Pass/Fail |
| TC-006 | Department report | Open Employees by Department report. | Department-wise employee data is displayed. | Created successfully. | Pass |
| TC-007 | Location report | Open Employees by Location report. | Location-wise employee data is displayed. | Created successfully. | Pass |
| TC-008 | Employee list report | Open Employee List Report. | Employee records are displayed in list form. | Created successfully. | Pass |
| TC-009 | Dashboard | Open Employee Analytics Dashboards. | Reports/widgets are available on the dashboard. | Dashboard created; widgets to be finalized if needed. | Pass/Fail |

# Bug Tracking

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | No writable dashboards available while adding reports | Open Add to Dashboard from a report when dashboard is not writable. | Medium | Open/Configuration issue | Dashboard permissions/ownership need to be corrected. |

# Sign-off

Tester Name: ______________________________

Date: 30 September 2026

Signature: _________________________________

Project Manager / Product Owner Sign-off: _________________________________

## Screenshots to Attach

1. Employee Import staging table containing the 4 imported rows.

2. Sample Spreadsheet Import Transform Map.

3. Employee ID field map with Coalesce enabled.

4. Transform History showing the first import results.

5. Employee Test table showing inserted/updated records.

6. Transform History for the repeated import.

7. Employee Analytics Dashboard with the completed reports.